Official project name :  DevTracker

Project sponsor : Technology Innovation and Entrepreneurship Center (TIEC)

Project manager : 2x Mohammed Ahmed

Purpose of the project : We develop smart digital solutions to get a real rating for junior developers

Business case:

- Difficulty to get an accurate rate for junior developer with Ai ability to write a great code.

- Junior developers depend on Ai without understanding code.

- There are lots of sources to learn which leads to dispersion and unclear roadmaps.

Key deliverables :

- DevTracker is a Platform for windows , Linux and mac

Project milestones:

- Requirements are complete and specifications by 1 / 11 / 2026

- Design : Implement system design architecture to be suitable for client by 1 / 5 / 2027

- Tesr : Testing system by 1 / 6 / 2027

- Product operational : Software is in use by 20 / 6 / 2027

- Project resources:

- Team members:  2 backend developers and 2 frontend developer

- Hardware: 4 laptops and server

- Software: Software licenses (Editors : phpstorm , ….)

- Budget:

- Budget allocated for this project is 250000 L.E

- Constraints:

- Project must be completed by 20 / 6 / 2027 in specified budget

- 50% of budget for needed hardware components

- 25% of budget will be paid before start

- Risks:

- Execution risks:

- Team misunderstand project requirements

- Used technology isn’t suitable for clients

- Team conflict

- Final project doesn’t meet customer expectations

- Budget runout before project completion

- Deadline runout before project completion

- Quality risks:

- Ai cheating

- Assigning low quality or non-updated course.

- Slow code execution speed or server down time in live coding

Project scope

Product Scope Description:

- Platform allows junior developers to assess their technical skills in different fields and    choose what field they prefer and complete assessments based on required skills for this field

- Provides projects to rate developer ability to solve problems

- System evaluates user’s understanding the code by questions and live coding to evaluate developer’s problem solving skill and understanding of programming concepts are used

- Based on assessment results Platform generates learning roadmap for developer if it needed

- User can track his improving

- After complete assessments developer can earn certificates that document the kills he has demonstrated

- Platform has Ai model to make it up-to-date with latest technology

Criteria:

- System provides technical tests and practical tasks

- System evaluate code understanding

- System generates suitable roadmaps

- Platform provides developer’s level tracking and show results

- System provides skill-based certificate

Delivrables:

- Project plan

- Software System with Ai model (Platform)

Exclusions:

- What project will achieve :

- Rating junior developer’s skills

- Proving roadmap to help developers to improve

- Proving developer level tracking

- System produces the largest possible number of skilled developers

- Advanced-level training

- What project won’t achieve:

- System doesn’t offer employment opportunities

- System isn’t for beginners or provides training from zero

Constraints:

- Project must be completed by 20 / 6 / 2027 in specified budget

- 50% of budget for needed hardware components

- 25% of budget will be paid before start

- Project Assumptions:

- 1. Every task ends in its deadline.

- 2.  System will be very fast and easy to use by different categories.

- 3. Hardware and software compatibility.

-   Resource availability.

- 4. solve problems in risks

- 5. Users have basic programming knowledge.

- 6. The platform provides accurate skill assessments.

- 7. Learning resources are available.

- 8. The system remains reliable and easy to use.